##AWS Deployment Cost Comparison - All Options

## 💰 Monthly Cost Comparison

| Option | Monthly Cost | Best For |
| --- | --- | --- |
| **Super-Lean Phased** 🏆 | **$62** | 7-9 test users (YOUR SITUATION) |
| Minimal MVP | $150 | 50-100 users, basic production |
| Full Production | $300 | 500+ users, enterprise reliability |

## 📊 Super-Lean vs. Standard Plans

### **Super-Lean (Recommended for You):**

ECS Fargate (1 backend, 0.25 vCPU) $12

ECS Fargate (1 frontend, 0.25 vCPU) $12

RDS PostgreSQL (db.t4g.micro) $13

Application Load Balancer $20

S3 Storage $1

Route 53 DNS $1

CloudWatch Logs $2

Data Transfer $1

─────────────────────────────────────────

TOTAL: $62/month

### **Standard MVP:**

ECS Fargate (2 backend, 0.5 vCPU) $48

ECS Fargate (2 frontend, 0.5 vCPU) $48

RDS PostgreSQL (db.t4g.small) $30

ElastiCache Redis $15

Application Load Balancer $20

NAT Gateway $35

S3 Storage $5

Route 53 DNS $1

CloudWatch Logs $5

Data Transfer $10

─────────────────────────────────────────

TOTAL: $217/month

## 🎯 Why Super-Lean Works for You

### **Your Requirements:**

- ✅ 7-9 test users

- ✅ Usability testing focus

- ✅ Minimize costs

- ✅ Development done locally

### **What You Don't Need (Yet):**

- ❌ High availability (Multi-AZ)

- ❌ Auto-scaling (9 users, not 900)

- ❌ Multiple instances (1 is enough)

- ❌ Large compute (0.25 vCPU handles 50 req/sec)

- ❌ NAT Gateway (use public subnets)

- ❌ Redis cache (database is fast enough)

## 🔄 When to Upgrade

### **Stay at $62/month while:**

- You have < 20 users

- Focus is usability testing

- 95% uptime is acceptable

- Manual deployments are OK

### **Upgrade to $120/month when:**

- 20-50 active users

- Some paying customers

- Want 98% uptime

- Need better performance

### **Go to $200-300/month when:**

- 50+ active users

- Real business revenue

- Need 99.9% uptime

- Multiple deployments per week

## 💡 Cost-Saving Strategies You're Using

1. **Hybrid Development:**

- Develop locally (free)

- Deploy to AWS only for user access

- Update data locally, dump to RDS

2. **Minimal Resources:**

- 0.25 vCPU tasks (vs. 0.5 standard)

- Single instance (vs. 2 for HA)

- Smallest database (vs. medium)

3. **Smart Omissions:**

- No NAT Gateway (public subnets)

- No Redis cache (not needed yet)

- No CloudFront CDN (testers are patient)

4. **Efficient Workflow:**

- Internal team works locally

- Only external testers use AWS

- Weekly data updates (not real-time)

## 📈 Scaling Cost Projections

**Month 1 (Testing Phase):**

- Users: 9 testers

- Cost: $62/month

- Plan: Super-Lean

**Month 2 (Early Customers):**

- Users: 25-30 early customers

- Cost: $120/month

- Upgrade: Larger instances, add Redis

**Month 3 (Growth):**

- Users: 75-100 active users

- Cost: $200/month

- Upgrade: Multi-AZ, auto-scaling

**Month 6+ (Production):**

- Users: 200-500 users

- Cost: $300/month

- Full Production: HA, CDN, monitoring

## ✅ Targeted Plan

**Super-Lean Phased Deployment:**

- **Cost:** $62/month

- **Timeline:** 4 weeks

- **Time:** 23 hours total

- **Tokens:** ~140,000

- **Users:** Perfect for 7-9 testers

- **Scalable:** Upgrade when ready

* * *

## 🚀 4-Week Phased Rollout Plan

### **WEEK 1: Minimal AWS Infrastructure** (6-8 hours, 40K tokens)

**Goal:** Get basic AWS setup running with absolute minimum costs

#### Phase 1.1: AWS Account & Network Setup (2 hours, 10K tokens)

- [ ] Create AWS account

- [ ] Set up IAM user (admin access)

- [ ] Configure AWS CLI locally

- [ ] **Set billing alert at $10, $30, $50** (important!)

- [ ] Create VPC (free)

- [ ] Create **PUBLIC subnets only** (saves NAT Gateway $35/month!)

- [ ] Configure Security Groups

**Cost-Saving Trick:**

Instead of private subnets + NAT Gateway ($35/month), we'll use:

- Public subnets with security groups

- Whitelist only necessary ports

- Good enough for testing with 9 users!

#### Phase 1.2: Database Setup (2 hours, 15K tokens)

- [ ] Create RDS PostgreSQL **db.t4g.micro** (cheapest)

- Single-AZ (not Multi-AZ → saves $13/month)

- 20GB storage (not 100GB → saves on storage)

- 7-day backups (automated, free)

- **Allow public access** (controversial but works for testing)

- Strong password + security group restrictions

**Why db.t4g.micro is OK:**

- Supports 10-20 concurrent users easily

- You only have 7-9 users

- 1GB RAM is sufficient for your data

- Can upgrade later without downtime

#### Phase 1.3: Container Registry (1 hour, 5K tokens)

- [ ] Create ECR repositories (backend, frontend)

- [ ] Set lifecycle policy (keep only last 3 images)

- [ ] Build and push initial images from laptop

#### Phase 1.4: Load Balancer Setup (1 hour, 10K tokens)

- [ ] Create Application Load Balancer

- [ ] Configure target groups

- [ ] Set up health checks

- [ ] **Skip CloudFront for now** (saves $10/month)

**Week 1 Deliverables:**

- ✅ AWS infrastructure ready

- ✅ Database accessible

- ✅ Docker images in ECR

- ✅ Load balancer configured

- ✅ Cost: ~$25 for first week

### **WEEK 2: Deploy Application** (6-8 hours, 50K tokens)

**Goal:** Get Precedentum running on AWS

#### Phase 2.1: ECS Cluster Setup (2 hours, 15K tokens)

- [ ] Create ECS cluster (Fargate)

- [ ] Create task definitions:

- **Backend: 0.25 vCPU, 512MB RAM** (minimum for Django)

- **Frontend: 0.25 vCPU, 512MB RAM** (minimum for React)

- [ ] Configure environment variables

- [ ] Set up Secrets Manager for database credentials

**Why such small tasks?**

- 9 users = very light load

- 0.25 vCPU can handle 50+ requests/second

- Your users won't notice any slowness

- Can scale up instantly if needed

#### Phase 2.2: Deploy Services (2 hours, 20K tokens)

- [ ] Create ECS services

- **Desired count: 1** (not 2 → saves 50%!)

- No auto-scaling (you have 9 users, not 900)

- [ ] Connect to load balancer

- [ ] Configure health checks

- [ ] Verify services running

#### Phase 2.3: Database Migration (1 hour, 8K tokens)

- [ ] Run migrations on RDS

- [ ] Create superuser

- [ ] Verify database connection

#### Phase 2.4: Load Data (1 hour, 7K tokens)

- [ ] **Load data from YOUR LAPTOP** (smart!)

- [ ] Run `python manage.py seed_ilnd_data` locally

- [ ] Use `pg_dump` to export from local PostgreSQL

- [ ] Use `psql` to import to RDS

- [ ] Verify 8 judges loaded

**Why load data this way:**

- Free! (no compute costs on AWS for data processing)

- Faster than running on tiny AWS instance

- One-time operation

- Future updates: same approach (load locally, dump to RDS)

**Week 2 Deliverables:**

- ✅ Application live on AWS

- ✅ Data loaded

- ✅ Accessible via URL

- ✅ Running cost: ~$62/month

### **WEEK 3: SSL, Monitoring & Testing** (4-6 hours, 30K tokens)

**Goal:** Make it secure and usable for testers

#### Phase 3.1: SSL Certificate (1 hour, 8K tokens)

**Option A: Use Temporary AWS URL (FREE)**

http://precedentum-alb-123456789.us-east-1.elb.amazonaws.com

- Pros: Free, instant

- Cons: Ugly URL, no SSL

- Good for: Internal testing only

**Option B: Get Domain + Free SSL ($1/month)**

- [ ] Use existing domain or buy cheap one ($12/year = $1/month)

- [ ] Register in Route 53 or use external DNS

- [ ] Request ACM certificate (FREE!)

- [ ] Attach to load balancer

- [ ] Configure HTTPS

**Recommendation:** Start with Option A (free), add domain in Phase 4

#### Phase 3.2: Basic Monitoring (1 hour, 7K tokens)

- [ ] Set up CloudWatch dashboard (free)

- [ ] Create alarms:

- ECS CPU > 80%

- Database connections > 15

- Application errors > 10/hour

- [ ] Configure email notifications (free)

#### Phase 3.3: Testing with First Users (2 hours, 10K tokens)

- [ ] Create user accounts for Tony, Bruce

- [ ] Send them access instructions

- [ ] Monitor usage patterns

- [ ] Fix any issues that arise

#### Phase 3.4: Optimize Costs (1 hour, 5K tokens)

- [ ] Review first month's AWS bill

- [ ] Identify unexpected charges

- [ ] Adjust resources if over-provisioned

- [ ] Set up cost allocation tags

**Week 3 Deliverables:**

- ✅ Secure access (HTTPS)

- ✅ Basic monitoring

- ✅ First users testing

- ✅ Cost optimized

### **WEEK 4: Scale for Remaining Testers** (3-4 hours, 20K tokens)

**Goal:** Onboard remaining 5-7 testers, collect usability feedback

#### Phase 4.1: Add Remaining Users (1 hour, 5K tokens)

- [ ] Create accounts for remaining testers

- [ ] Send onboarding emails

- [ ] Provide testing guide

- [ ] Set up feedback collection

#### Phase 4.2: Performance Monitoring (1 hour, 8K tokens)

- [ ] Monitor with 9 concurrent users

- [ ] Check if 0.25 vCPU is sufficient

- [ ] If slow, scale up to 0.5 vCPU ($12 → $24)

- [ ] Monitor database performance

#### Phase 4.3: Usability Feedback Loop (1 hour, 5K tokens)

- [ ] Create feedback form

- [ ] Weekly check-ins with users

- [ ] Document issues/requests

- [ ] Prioritize improvements

#### Phase 4.4: Plan for Production (1 hour, 2K tokens)

- [ ] Assess if ready for real customers

- [ ] Plan scaling strategy

- [ ] Document lessons learned

- [ ] Plan budget for production scaling

**Week 4 Deliverables:**

- ✅ All 9 testers active

- ✅ Collecting usability feedback

- ✅ Performance validated

- ✅ Production plan ready

***