# AWS Super-Lean Phased Deployment Plan for Precedentum

## Optimized for 7-9 Test Users

**Date Created:** November 29, 2025

**Status:** Cost-Optimized for Testing Phase

**Target Users:** 7-9 usability testers (Tony, Bruce, + 5-7 others)

**Timeline:** 4 weeks (phased approach)

**Estimated Monthly Cost:** **$50-80/month** (vs. $300 standard)

---

## 🎯 Executive Summary

**Your Situation:**

- 7-9 test users for next few weeks

- Focus: Usability testing, not production traffic

- Budget: Minimize AWS costs

- Learning: Want to understand AWS step-by-step

**Our Strategy:**

- Use **smallest possible AWS instances**

- Keep development/data work **local** (free)

- Only use AWS for **user testing access**

- **Phased approach** (learn as you go)

- **Scale up later** when you have real customers

**Cost Savings:**

- Standard MVP: $150-200/month

- **This Plan: $50-80/month** 💰

- **Savings: $100-120/month (60% cheaper!)**

---

## 💰 Super-Lean Cost Breakdown

### Monthly Costs:

| Service | Specification | Monthly Cost | Notes |

|---------|--------------|--------------|-------|

| **ECS Fargate** | 1 backend task (0.25 vCPU, 512MB) | $12 | Minimal resources for 9 users |

| **ECS Fargate** | 1 frontend task (0.25 vCPU, 512MB) | $12 | Serves React app |

| **RDS PostgreSQL** | db.t4g.micro (2 vCPU, 1GB, Single-AZ) | $13 | Smallest production-ready DB |

| **Application Load Balancer** | 1 ALB | $20 | Required for HTTPS |

| **S3 Storage** | 5GB storage, minimal requests | $1 | Static files only |

| **Route 53** | 1 hosted zone (optional) | $1 | DNS (skip if using temp URL) |

| **CloudWatch Logs** | Minimal logging | $2 | Basic logs only |

| **Data Transfer** | <10GB/month | $1 | Light usage |

| **NAT Gateway** | **SKIP - Use alternative** | $0 | Cost-saving trick! |

| **ElastiCache Redis** | **SKIP for now** | $0 | Add in Phase 3 |

**Total: $62/month** (with domain)

**Without domain: $61/month**

**Can reduce further: $45/month** (see ultra-lean option below)

---

## 🚀 4-Week Phased Rollout Plan

### **WEEK 1: Minimal AWS Infrastructure** (6-8 hours, 40K tokens)

**Goal:** Get basic AWS setup running with absolute minimum costs

#### Phase 1.1: AWS Account & Network Setup (2 hours, 10K tokens)

- [ ] Create AWS account

- [ ] Set up IAM user (admin access)

- [ ] Configure AWS CLI locally

- [ ] **Set billing alert at $10, $30, $50** (important!)

- [ ] Create VPC (free)

- [ ] Create **PUBLIC subnets only** (saves NAT Gateway $35/month!)

- [ ] Configure Security Groups

**Cost-Saving Trick:**

Instead of private subnets + NAT Gateway ($35/month), we'll use:

- Public subnets with security groups

- Whitelist only necessary ports

- Good enough for testing with 9 users!

#### Phase 1.2: Database Setup (2 hours, 15K tokens)

- [ ] Create RDS PostgreSQL **db.t4g.micro** (cheapest)

- Single-AZ (not Multi-AZ → saves $13/month)

- 20GB storage (not 100GB → saves on storage)

- 7-day backups (automated, free)

- **Allow public access** (controversial but works for testing)

- Strong password + security group restrictions

**Why db.t4g.micro is OK:**

- Supports 10-20 concurrent users easily

- You only have 7-9 users

- 1GB RAM is sufficient for your data

- Can upgrade later without downtime

#### Phase 1.3: Container Registry (1 hour, 5K tokens)

- [ ] Create ECR repositories (backend, frontend)

- [ ] Set lifecycle policy (keep only last 3 images)

- [ ] Build and push initial images from laptop

#### Phase 1.4: Load Balancer Setup (1 hour, 10K tokens)

- [ ] Create Application Load Balancer

- [ ] Configure target groups

- [ ] Set up health checks

- [ ] **Skip CloudFront for now** (saves $10/month)

**Week 1 Deliverables:**

- ✅ AWS infrastructure ready

- ✅ Database accessible

- ✅ Docker images in ECR

- ✅ Load balancer configured

- ✅ Cost: ~$25 for first week

---

### **WEEK 2: Deploy Application** (6-8 hours, 50K tokens)

**Goal:** Get Precedentum running on AWS

#### Phase 2.1: ECS Cluster Setup (2 hours, 15K tokens)

- [ ] Create ECS cluster (Fargate)

- [ ] Create task definitions:

- **Backend: 0.25 vCPU, 512MB RAM** (minimum for Django)

- **Frontend: 0.25 vCPU, 512MB RAM** (minimum for React)

- [ ] Configure environment variables

- [ ] Set up Secrets Manager for database credentials

**Why such small tasks?**

- 9 users = very light load

- 0.25 vCPU can handle 50+ requests/second

- Your users won't notice any slowness

- Can scale up instantly if needed

#### Phase 2.2: Deploy Services (2 hours, 20K tokens)

- [ ] Create ECS services

- **Desired count: 1** (not 2 → saves 50%!)

- No auto-scaling (you have 9 users, not 900)

- [ ] Connect to load balancer

- [ ] Configure health checks

- [ ] Verify services running

#### Phase 2.3: Database Migration (1 hour, 8K tokens)

- [ ] Run migrations on RDS

- [ ] Create superuser

- [ ] Verify database connection

#### Phase 2.4: Load Data (1 hour, 7K tokens)

- [ ] **Load data from YOUR LAPTOP** (smart!)

- [ ] Run `python manage.py seed_ilnd_data` locally

- [ ] Use `pg_dump` to export from local PostgreSQL

- [ ] Use `psql` to import to RDS

- [ ] Verify 8 judges loaded

**Why load data this way:**

- Free! (no compute costs on AWS for data processing)

- Faster than running on tiny AWS instance

- One-time operation

- Future updates: same approach (load locally, dump to RDS)

**Week 2 Deliverables:**

- ✅ Application live on AWS

- ✅ Data loaded

- ✅ Accessible via URL

- ✅ Running cost: ~$62/month

---

### **WEEK 3: SSL, Monitoring & Testing** (4-6 hours, 30K tokens)

**Goal:** Make it secure and usable for testers

#### Phase 3.1: SSL Certificate (1 hour, 8K tokens)

**Option A: Use Temporary AWS URL (FREE)**

```

http://precedentum-alb-123456789.us-east-1.elb.amazonaws.com

```

- Pros: Free, instant

- Cons: Ugly URL, no SSL

- Good for: Internal testing only

**Option B: Get Domain + Free SSL ($1/month)**

- [ ] Use existing domain or buy cheap one ($12/year = $1/month)

- [ ] Register in Route 53 or use external DNS

- [ ] Request ACM certificate (FREE!)

- [ ] Attach to load balancer

- [ ] Configure HTTPS

**Recommendation:** Start with Option A (free), add domain in Phase 4

#### Phase 3.2: Basic Monitoring (1 hour, 7K tokens)

- [ ] Set up CloudWatch dashboard (free)

- [ ] Create alarms:

- ECS CPU > 80%

- Database connections > 15

- Application errors > 10/hour

- [ ] Configure email notifications (free)

#### Phase 3.3: Testing with First Users (2 hours, 10K tokens)

- [ ] Create user accounts for Tony, Bruce

- [ ] Send them access instructions

- [ ] Monitor usage patterns

- [ ] Fix any issues that arise

#### Phase 3.4: Optimize Costs (1 hour, 5K tokens)

- [ ] Review first month's AWS bill

- [ ] Identify unexpected charges

- [ ] Adjust resources if over-provisioned

- [ ] Set up cost allocation tags

**Week 3 Deliverables:**

- ✅ Secure access (HTTPS)

- ✅ Basic monitoring

- ✅ First users testing

- ✅ Cost optimized

---

### **WEEK 4: Scale for Remaining Testers** (3-4 hours, 20K tokens)

**Goal:** Onboard remaining 5-7 testers, collect usability feedback

#### Phase 4.1: Add Remaining Users (1 hour, 5K tokens)

- [ ] Create accounts for remaining testers

- [ ] Send onboarding emails

- [ ] Provide testing guide

- [ ] Set up feedback collection

#### Phase 4.2: Performance Monitoring (1 hour, 8K tokens)

- [ ] Monitor with 9 concurrent users

- [ ] Check if 0.25 vCPU is sufficient

- [ ] If slow, scale up to 0.5 vCPU ($12 → $24)

- [ ] Monitor database performance

#### Phase 4.3: Usability Feedback Loop (1 hour, 5K tokens)

- [ ] Create feedback form

- [ ] Weekly check-ins with users

- [ ] Document issues/requests

- [ ] Prioritize improvements

#### Phase 4.4: Plan for Production (1 hour, 2K tokens)

- [ ] Assess if ready for real customers

- [ ] Plan scaling strategy

- [ ] Document lessons learned

- [ ] Plan budget for production scaling

**Week 4 Deliverables:**

- ✅ All 9 testers active

- ✅ Collecting usability feedback

- ✅ Performance validated

- ✅ Production plan ready

---

## 💡 Ultra Cost-Saving Strategies

### **Option: Reduce to $45/month**

If you need even lower costs:

1. **Use AWS Lightsail Instead of ECS** ($20/month)

- Single container instance

- 1GB RAM, 1 vCPU

- Simpler than ECS

- Fixed price

2. **Skip Load Balancer Initially** (saves $20/month)

- Direct access to container

- Add ALB later when needed

3. **Use SQLite on Container** (saves $13/month)

- Not recommended for production

- OK for short-term testing

- Migrate to RDS later

**Ultra-Lean Stack:**

- Lightsail: $20

- Route 53: $1

- S3: $1

- CloudWatch: $2

- **Total: $24/month!**

**But I don't recommend this because:**

- Harder to scale up later

- Less "real" AWS experience

- Not representative of production

---

## 🔄 Local Development + AWS Deployment Workflow

### **Your Smart Hybrid Approach:**

#### **Work Locally (Free):**

```

┌─────────────────────────────────────┐

│ YOUR LAPTOP (Development)           │

├─────────────────────────────────────┤

│ ✅ Code changes                     │

│ ✅ Database updates                 │

│ ✅ Data loading (seed_ilnd_data)    │

│ ✅ Testing new features              │

│ ✅ Rule/procedure updates            │

│ ✅ Internal team testing             │

│                                     │

│ Cost: $0 (using local PostgreSQL)   │

└─────────────────────────────────────┘

↓ (Deploy when ready)

┌─────────────────────────────────────┐

│ AWS (Production Testing)            │

├─────────────────────────────────────┤

│ ✅ External user testing            │

│ ✅ Usability evaluation              │

│ ✅ Access from anywhere              │

│ ✅ "Real" environment testing        │

│                                     │

│ Cost: $62/month                     │

└─────────────────────────────────────┘

```

#### **Deployment Workflow:**

**For Code Changes:**

```bash

# 1. Develop locally

git commit -m "Add new feature"

# 2. Build Docker images

docker build -t precedentum-backend .

docker build -t precedentum-frontend ./frontend

# 3. Push to ECR

aws ecr get-login-password | docker login...

docker push precedentum-backend:latest

# 4. Update ECS (force new deployment)

aws ecs update-service --force-new-deployment

```

**For Data Updates:**

```bash

# 1. Update data locally

python manage.py seed_ilnd_data

# 2. Export from local database

pg_dump precedentum_poc > data_backup.sql

# 3. Import to AWS RDS

psql -h your-rds-endpoint.amazonaws.com -U postgres precedentum_poc < data_backup.sql

```

**Time Investment:**

- Weekly code deployment: 15 minutes

- Monthly data update: 10 minutes

- **Total: ~1 hour/month maintenance**

---

## 📊 Cost Comparison

### **7-9 Users for Testing:**

| Approach | Monthly Cost | Your Time | Learning Value |

|----------|--------------|-----------|----------------|

| **Full Local (No AWS)** | $0 | High (manual user setup) | Low |

| **Shared Hosting** | $10-20 | Medium | Low |

| **Super-Lean AWS (This Plan)** | $62 | Low (automated) | High ✅ |

| **Minimal MVP AWS** | $150 | Low | High |

| **Full Production AWS** | $300 | Lowest | High |

### **After Testing (50+ Real Users):**

Then you scale up:

- Week 1-4: $62/month (9 testers)

- Month 2-3: $120/month (scale up slightly, 50 users)

- Month 4+: $200-300/month (full production, 500+ users)

---

## 📋 Prerequisites for Super-Lean Deployment

### **Before Week 1:**

- [ ] AWS account created

- [ ] Credit card on file

- [ ] Billing alert set to $50

- [ ] AWS CLI installed on laptop

- [ ] Docker installed on laptop

- [ ] Current code in Git repository

### **Optional (Save $1/month):**

- [ ] Skip domain for now

- [ ] Use AWS-provided URL

- [ ] Add domain later when going production

### **Your Laptop Needs:**

- [ ] PostgreSQL installed (for local development)

- [ ] Python 3.11+

- [ ] Node.js 18+

- [ ] Docker Desktop

---

## ⏱️ Detailed Timeline

### **Week 1: Infrastructure**

| Day | Task | Hours | Cumulative |

|-----|------|-------|------------|

| Mon | AWS account, IAM, billing | 1 | 1h |

| Tue | VPC, subnets, security groups | 1 | 2h |

| Wed | RDS database setup | 2 | 4h |

| Thu | ECR, build Docker images | 2 | 6h |

| Fri | Load balancer setup | 1 | 7h |

| Sat/Sun | Buffer / review | - | 7h |

### **Week 2: Application**

| Day | Task | Hours | Cumulative |

|-----|------|-------|------------|

| Mon | ECS cluster, task definitions | 2 | 2h |

| Tue | Deploy services | 2 | 4h |

| Wed | Database migration | 1 | 5h |

| Thu | Load data from laptop | 1 | 6h |

| Fri | Test & verify | 1 | 7h |

| Sat/Sun | Buffer / fixes | - | 7h |

### **Week 3: Security & Testing**

| Day | Task | Hours | Cumulative |

|-----|------|-------|------------|

| Mon | SSL setup (if using domain) | 1 | 1h |

| Tue | Monitoring, alarms | 1 | 2h |

| Wed | Onboard Tony & Bruce | 1 | 3h |

| Thu | Monitor usage, fix issues | 1 | 4h |

| Fri | Cost optimization review | 1 | 5h |

| Sat/Sun | Support early testers | - | 5h |

### **Week 4: Scale & Feedback**

| Day | Task | Hours | Cumulative |

|-----|------|-------|------------|

| Mon | Onboard remaining 5-7 users | 1 | 1h |

| Tue | Monitor performance | 1 | 2h |

| Wed | Collect feedback | 1 | 3h |

| Thu | Plan production scaling | 1 | 4h |

| Fri | Documentation | - | 4h |

| Sat/Sun | Week off! | - | 4h |

**Total Time:** 23 hours over 4 weeks

**Daily Average:** 1-2 hours/day

**Token Usage:** ~140,000 tokens

---

## 🎯 Success Metrics

### **Week 1 Success:**

- ✅ AWS infrastructure running

- ✅ Total cost < $25 for the week

- ✅ No surprise charges

### **Week 2 Success:**

- ✅ Application accessible online

- ✅ You can log in and see judges

- ✅ Database has 8 judges loaded

### **Week 3 Success:**

- ✅ Tony & Bruce testing successfully

- ✅ HTTPS working (if added domain)

- ✅ Monthly cost ~$60-70

### **Week 4 Success:**

- ✅ All 9 testers active

- ✅ Usability feedback collected

- ✅ No performance issues

- ✅ Ready to scale up when needed

---

## 💡 When to Scale Up

### **Stick with $62/month plan while:**

- ✅ You have < 20 users

- ✅ Users are internal/testers

- ✅ Uptime can be 95-98%

- ✅ Slow international access is OK

- ✅ Manual deployments are fine

### **Scale up to $120/month when:**

- ⚠️ You have 20-50 users

- ⚠️ Some paying customers

- ⚠️ Need better reliability

- ⚠️ Want faster performance

### **Go full production ($200-300/month) when:**

- 🚀 You have 50+ users

- 🚀 Multiple paying customers

- 🚀 Need 99.9% uptime

- 🚀 International users

- 🚀 It's a real business

---

## 🔧 Scaling Path (Future)

When you're ready to scale up, here's the path:

### **From $62 → $120/month:**

1. Increase task size (0.25 → 0.5 vCPU): +$12

2. Add second task for HA: +$24

3. Upgrade database (micro → small): +$22

4. Total: $120/month

### **From $120 → $200/month:**

1. Add CloudFront CDN: +$10

2. Add ElastiCache Redis: +$15

3. Upgrade to Multi-AZ database: +$35

4. Add NAT Gateway: +$35

5. Total: $215/month

### **From $200 → $300/month:**

1. Add auto-scaling (2-5 tasks): +$40

2. Add WAF security: +$10

3. Better monitoring: +$10

4. Larger database: +$30

5. Total: $310/month

---

## 📄 Files We'll Create

### **Week 1:**

```

aws/

├── vpc-config.json

├── security-groups.json

├── rds-config.json

└── ecr-setup.sh

```

### **Week 2:**

```

aws/

├── ecs-task-backend.json

├── ecs-task-frontend.json

├── ecs-service-backend.json

├── ecs-service-frontend.json

├── .env.production (with RDS credentials)

└── deploy.sh (manual deployment script)

```

### **Week 3:**

```

aws/

├── cloudwatch-dashboard.json

├── alarms.json

└── monitoring-guide.md

```

### **Week 4:**

```

docs/

├── user-onboarding-guide.md

├── tester-instructions.md

├── feedback-template.md

└── scaling-plan.md

```

---

## 🚨 Common Pitfalls to Avoid

### **Cost Overruns:**

- ❌ Forgetting to set billing alarms

- ❌ Leaving large instances running

- ❌ Not deleting test resources

- ✅ Set alerts at $10, $30, $50

- ✅ Use smallest instances

- ✅ Delete unused resources weekly

### **Security Issues:**

- ❌ Leaving database publicly accessible in production

- ❌ Using weak passwords

- ❌ Not using HTTPS

- ✅ Strong passwords in Secrets Manager

- ✅ Security group restrictions

- ✅ HTTPS via ACM certificate

### **Performance Problems:**

- ❌ Not monitoring resource usage

- ❌ Assuming 0.25 vCPU is always enough

- ✅ Watch CloudWatch metrics

- ✅ Scale up if CPU > 70% consistently

---

## ✅ This Plan is Perfect For You Because:

1. **Budget Conscious:** $62/month vs $300

2. **Learning AWS:** Phased approach teaches you

3. **Small User Base:** 9 users don't need enterprise infrastructure

4. **Hybrid Workflow:** Develop local (free), deploy to AWS (cheap)

5. **Scalable:** Easy to upgrade when you have real customers

6. **Smart:** Don't over-engineer for testing phase

---

## 🎓 What You'll Learn

### **Week 1: AWS Basics**

- VPC networking

- RDS databases

- IAM security

- Cost management

### **Week 2: Containerization**

- Docker & ECS

- Task definitions

- Service deployment

- Environment variables

### **Week 3: Operations**

- Monitoring

- Alerting

- SSL/TLS

- User management

### **Week 4: Scaling**

- Performance tuning

- Cost optimization

- Capacity planning

- Production readiness

---

## 📞 Next Steps

**To Start This Plan:**

Just say:

> "Let's start the Super-Lean Phased Deployment! I'm ready for Week 1."

I'll guide you through:

1. AWS account setup

2. Billing alerts

3. VPC configuration

4. RDS database creation

5. Everything step-by-step!

**Questions Before Starting:**

1. Do you have an AWS account already?

2. Do you want to use a domain name or temporary AWS URL?

3. What's your target start date for Week 1?

4. Any specific cost limit I should keep in mind?

---

**This is the perfect plan for your situation!**

**$62/month, 23 hours over 4 weeks, learn AWS properly, ready to scale when needed.** 🚀

Let me know when you want to start Week 1!